### Meeting - Ottawa Shevchenko Monument Committee

Thursday, March 27, 2008, Ukrainian Catholic Shrine, 952 Green Valley Crescent

Agenda

| Update - Shevchenko Art Auction in Ukraine – 400,000 hryvnia? - President Yushchenko Visit – tentatively May 25, 2008 - Donor Letters – Buduchnist, SUM, UCC National, Melnyk, Kule, CUCC, Bill Teron, Danyliw Foundation, Huculak, Temertey, St. Michaels - Advertising – Homin, Novy Shliakh color inserts - Letters - Mrs. Mol, Thank you letters/Certificates to Donors | Orest Dubas Olena Zakharova Bohdan Malyna |
| --- | --- |
| Next Steps / Action Items / Challenges |  |
| Presidential Visit – Program | Olena Zakharova Orest Dubas |
| Advertising – MEEST, Ukrainian News, etc. | Bohdan Malyna |
| Monument Erection - Site visit - next week – Radoslav Zuk, Derek Crain, with Fr. Cyril Mykytiuk – finalization of monument composition and site design | Ron Sorobey Orest Dubas |
| - Site preparation, Landfill, landscaping – Maurice Dulepko | Bohdan Malyna |
| Fundraising Campaign - Followups with donors who did not respond - New Donors – Semchuk – Windsor, Prosvita in Montreal? - Application letters to Foundations – Buduchnist BCU, Taras Shevchenko | Orest Dubas TBD |
| Legal - Charter – update of Draft prepared by OD - MOU with Catholic Shrine – update of Draft prepared by Ron – between Shrine and Committee - Responses to Donor questions/issues – Semchuk, Makohon – Ownership, access rights, long-term maintenance – Fund, Committee? | Ron Tomosk Lubomyr Chabursky Orest Dubas |
| Finances - Budget and Expenses, Status Reports | Mark Shwed, Nadia Dubik |
| Web site - Updates to Donor pages and Financial Information | Franck Lalande Gerry Kokodyniak |
| Videos from Stan Klosevych – Edit and send to KONTAKT | Orest Dubas |
| Ottawa Events – Trade Show – April 13 – Need members to join | Orest Dubas |
| Committee members – Call members and update their status; post on Web | Ron Sorobey Bohdan Malyna |
| Next Meetings –Dates? - Committee - Community |  |

Orest Dubas, Chair